MERIDIAN — Project Development Report

A Complete Record of Design, Development, and Decision-Making

Ibrahim Mohammad  |  Asia Pacific University (APU)  |  May 2026

This report documents the complete development journey of MERIDIAN — a real-time multi-counter queue management system built for the Shortcut Asia Internship Challenge 2026. It covers every stage from initial setup to final deployment, explaining what was built, why each decision was made, and what was learned at each step. It serves both as a submission record and as a personal technical reference.

| Item | Detail |
| --- | --- |
| Project Name | MERIDIAN — Client Service Queue System |
| Developer | Ibrahim Mohammad |
| Institution | Asia Pacific University (APU) / De Montfort University (UK) |
| Build Period | 9 May 2026 – 15 May 2026 (7 days) |
| Live URL | https://queue-management-system-rzia.onrender.com |
| GitHub | github.com/Ibrahim20065/queue-management-system |
| Tech Stack | Python, Flask, SQLite, HTML, CSS, JavaScript |
| Deployment | Render.com (migrated from Railway after trial expired) |

PHASE 1: ENVIRONMENT SETUP & PROJECT FOUNDATION

Before writing a single line of application code, a solid development environment needed to be established. This phase covered installing Git, configuring GitHub, setting up Flask, and creating the project folder structure.

1.1 Git Installation and GitHub Configuration

Git is the version control system that tracks every change made to the codebase. GitHub is the cloud platform that stores the code remotely, enabling deployment and collaboration.

Steps taken:

- Downloaded and installed Git from git-scm.com with default settings

- Configured identity using git config --global user.name and git config --global user.email

- Created a new public repository called queue-management-system on GitHub with a README

- Cloned the repository to the Desktop using git clone

- Resolved GitHub authentication by generating a Personal Access Token (PAT) and embedding it in the remote URL

Why Git from the start: Every change was committed with a descriptive message (e.g. "Day 2: customer page with join queue and live position tracking"). This created a full audit trail of the project and enabled Railway/Render to auto-deploy on every push.

Key learning: PowerShell on Windows handles file creation differently from bash. The New-Item command was used instead of touch, and encoding issues (UTF-16 vs UTF-8) caused multiple errors that were resolved by checking the bottom-right encoding indicator in VS Code and re-saving files as UTF-8.

1.2 Flask Installation and Project Structure

Flask is a lightweight Python web framework. It was chosen over Django because it has less boilerplate, making it faster to build REST APIs in a one-week timeline.

pip install flask

pip freeze > requirements.txt

The project structure created:

- static/css/style.css: All visual styling for every page

- static/js/main.js: Customer kiosk JavaScript

- static/js/staff.js: Staff dashboard JavaScript

- templates/customer.html: Customer kiosk page

- templates/staff.html: Staff operations dashboard

- templates/display.html: Branch display wall

- app.py: All Flask routes and API logic

- database.py: Database connection and schema initialisation

- requirements.txt: All Python dependencies for deployment

Why this structure: Flask uses a specific convention — HTML files must be in a templates/ folder and static assets in static/. Following this convention means Flask can find files automatically without any extra configuration.

PHASE 2: DATABASE DESIGN

The database is the foundation of the entire system. All queue state, customer records, and counter configuration are stored here. SQLite was chosen as the database engine.

2.1 Why SQLite

- Zero configuration — no server to install or manage, the database is a single file (queue.db)

- Perfect for demos — the entire database travels with the codebase

- Python has built-in SQLite support via the sqlite3 module — no extra installation needed

- Trade-off acknowledged: SQLite resets on every Render deployment. In production, PostgreSQL with Alembic migrations would be used

2.2 Schema Evolution

The database schema was not designed perfectly from the start — it evolved as new features were added. This is normal in real software development.

Version 1 (Day 1-5): Single queue system

queues: id, name, is_open, current_serving, created_at

customers: id, queue_id, ticket_number, status, joined_at

Version 2 (Day 6): Added customer name and service

customers: + customer_name, service

services: id, queue_id, service_name  [NEW TABLE]

Version 3 (Day 7+): Multi-counter architecture

counters: id, name, is_open, current_serving, created_at  [REPLACED queues]

services: id, counter_id, service_name

customers: id, counter_id, ticket_number, ticket_code, customer_name, service, status, joined_at

Key lesson: Every time the schema changed, the queue.db file had to be deleted and recreated using Remove-Item queue.db. In production, schema changes are handled through migration scripts that alter existing tables without losing data.

2.3 The ticket_code Field

The most impactful database design decision was adding the ticket_code field. Instead of plain numbers (1, 2, 3), the system generates codes like ACC-001, LON-002, CRD-003 based on the service type.

How it works: A prefix map dictionary converts the service name to a 3-letter code:

'account' -> 'ACC', 'loan' -> 'LON', 'card' -> 'CRD', 'deposit' -> 'DEP'

The ticket number is then zero-padded to 3 digits and combined: ACC-001. This is computed at the moment a customer joins and stored permanently in the database.

Why it matters: This single change transformed the display wall from showing plain numbers to showing meaningful codes that mirror real banking systems. It also makes the demo video immediately more impressive.

PHASE 3: BACKEND DEVELOPMENT (FLASK APIS)

The backend is the brain of the system. It processes all requests from the three frontend pages, queries the database, and returns data as JSON. Nine API endpoints were built in total.

3.1 API Architecture Overview

| Endpoint | Method | Purpose |
| --- | --- | --- |
| / | GET | Serves the customer kiosk HTML page |
| /staff | GET | Serves the staff dashboard HTML page |
| /display | GET | Serves the display wall HTML page |
| /api/services | GET | Returns all services from open counters with queue counts and wait times |
| /api/join | POST | Validates input, auto-assigns counter, generates ticket code, inserts customer |
| /api/status/:counterId/:ticket | GET | Returns live position, est. wait, and serving status for a customer |
| /api/counters | GET | Returns all active counters with full customer queue for staff dashboard |
| /api/next/:counterId | POST | Marks current serving as done, promotes next waiting customer |
| /api/close-counter/:counterId | POST | Marks counter as closed (is_open = 0) |
| /api/create-counter | POST | Creates a new counter with selected services |
| /api/display | GET | Returns all counter data optimised for the display wall |
| /api/analytics | GET | Returns totals and service breakdown for the staff analytics bar |
| /api/qr | GET | Generates a QR code PNG server-side using the Python qrcode library |

3.2 The join_queue Function — Most Complex Logic

The /api/join endpoint is the most complex route because it does several things in sequence: validates input, finds the best counter using smart auto-assignment, generates a ticket code, inserts the customer, and calculates estimated wait time.

Smart Auto-Assignment

When a customer selects Account Opening and two counters both offer it, the system automatically assigns the customer to whichever counter has the shorter queue. This was implemented using a single SQL query with a JOIN and COUNT:

SELECT c.*, COUNT(cu.id) as queue_length FROM counters c

JOIN services s ON s.counter_id = c.id AND s.service_name = ?

LEFT JOIN customers cu ON cu.counter_id = c.id AND cu.status = 'waiting'

WHERE c.is_open = 1 GROUP BY c.id ORDER BY queue_length ASC LIMIT 1

Why a LEFT JOIN: If a counter has zero customers, a regular JOIN would exclude it from results. LEFT JOIN includes counters with no customers (showing queue_length = 0), which is exactly what we want for a fresh counter.

Real Average Wait Time

Instead of a fixed 5-minutes-per-customer estimate, the system calculates the actual average time staff take to serve each customer, using data from customers already served today:

SELECT AVG((strftime('%s','now') - strftime('%s', joined_at)) / 60.0)

FROM customers WHERE counter_id = ? AND status = 'done'

strftime('%s') converts a datetime to Unix timestamp (seconds since 1970). Subtracting the two timestamps gives the duration in seconds, divided by 60 for minutes. This only activates when 3 or more customers have been served (to avoid skewed averages from a single very fast or slow service). Below 3 served, it falls back to 5 minutes.

3.3 QR Code Generation

Three approaches were attempted before finding one that worked reliably:

- Attempt 1 (Failed): qrcodejs JavaScript library — failed due to UTF-16 encoding issues and rendering in hidden divs

- Attempt 2 (Failed): External QR API (api.qrserver.com) — blocked by network on the deployed server

- Attempt 3 (Failed): Google Charts QR API — deprecated, returned errors

- Attempt 4 (Success): Python qrcode library on the backend, returning base64 PNG via a Flask endpoint

The working solution generates the QR code entirely server-side using Python, encodes it as base64, and returns it as an HTML img tag. The frontend fetches this from /api/qr?url=... and injects the response into the DOM. This approach is completely independent of any external service or JavaScript library.

PHASE 4: FRONTEND DEVELOPMENT

The frontend consists of three HTML pages, one CSS file, and two JavaScript files. All real-time updates are handled through JavaScript polling (setInterval) rather than WebSockets, keeping the stack simple.

4.1 Customer Kiosk Page

The customer page went through three major design iterations:

Version 1 (Day 2): Simple join button

A single button that joined a hardcoded queue. No form, no service selection. Useful for testing the backend but not a real product.

Version 2 (Day 6): Form with name and service dropdown

Added a text input for the customer name and a dropdown for service selection. The dropdown was loaded dynamically from /api/services. This was the first version that felt like a real application.

Version 3 (Final): MERIDIAN kiosk with service cards

The dropdown was replaced with clickable service cards, each showing the service name, 3-letter code, queue count, and estimated wait time. Tapping a card automatically joins the queue after 300ms (giving visual selection feedback). The MERIDIAN dark theme was applied with the bank's branding.

Key features added to the customer page:

- Name validation: Regex /^[a-zA-Z\s]+$/ rejects numbers and special characters before the request is sent

- QR code on join page: Customers can scan to open the kiosk on their phone before joining

- QR code on ticket page: Customers can scan to track their position from a different device

- Live polling: Position, now serving, and estimated wait update every 5 seconds via setInterval

- Auto-stop polling: clearInterval() is called when status becomes 'serving' to stop unnecessary requests

4.2 Staff Dashboard

The staff dashboard also went through major iterations:

Version 1 (Day 3): Single queue, basic controls

Start Queue, Call Next, Close Queue — three buttons managing one global queue. Simple but functional.

Version 2 (Day 7): Multi-counter with custom services

Replaced the single queue with a counter creation form where staff could type a counter name and add services manually. Each counter appeared as an independent card. This was the biggest architectural change in the project.

Version 3 (Final): MERIDIAN dark theme with predefined banking services

The free-text counter name was replaced with a dropdown of six predefined banking counters. The service input was replaced with a grouped multi-select list of banking services organised by category (General Services, Loans & Mortgages, Cards & Payments, Account Management, Customer Support, VIP Services). The full MERIDIAN dark theme was applied.

Key features on the staff dashboard:

- Analytics row: Live totals for served today, waiting, popular service, and active counters — updated every 5 seconds

- Service distribution chart: Bar chart using Chart.js showing customer counts per service — updated every 10 seconds

- Sound alert: Web Audio API generates a sine wave 'ding' when Call Next is clicked — no audio file needed

- Counter cards in a row: Changed from column layout to flex row so multiple counters sit side by side

4.3 Display Wall

The display wall is the most visually distinctive page — designed to be shown on a TV or large monitor in a bank branch lobby.

The final MERIDIAN display wall features:

- Topbar: MERIDIAN logo, BRANCH OPS · DISPLAY WALL, branch name, live clock, LIVE indicator

- Window cards: One card per active counter showing ticket code in large Share Tech Mono font, customer name, service abbreviation, and BUSY/OPEN status badge

- Up Next section: Chips at the bottom showing the next customers across all counters

- Branch Announcement: Static text on the right side of the bottom bar

- Status bar: ALL SYSTEMS NOMINAL · QUEUE ENGINE v1.0.0 · TICKETS TODAY · OPER. 09:00-17:00

The display wall was the hardest page to get right visually. It went through six CSS rewrites before the final version matched the MERIDIAN design reference. The core issue was always the same: browser caching meant changes to style.css were not reflected until a hard refresh (Ctrl+Shift+R) or a cache-busting version query string (?v=12) was added to the CSS link.

PHASE 5: REAL-TIME SYSTEM DESIGN

Making all three pages update in real time without the user manually refreshing was one of the core engineering challenges. The approach chosen was HTTP polling rather than WebSockets.

5.1 Why Polling, Not WebSockets

| Factor | Polling (chosen) | WebSockets |
| --- | --- | --- |
| Implementation complexity | Low — setInterval + fetch | High — requires socket server, event handling |
| Deployment complexity | None — standard HTTP | Requires specific server support |
| Debugging | Easy — standard network requests visible in DevTools | Harder — persistent connections |
| Latency | Up to 5 seconds | Near-instant |
| Suitable for this use case | Yes — queues update every few minutes | Overkill for this scale |

For a queue system where state changes happen every few minutes, 5-second polling is imperceptible to users. The extra complexity of WebSockets would not deliver a meaningful improvement in user experience for this application.

5.2 Polling Implementation Pattern

Every page follows the same pattern:

loadData();  // Run immediately on page load

setInterval(loadData, 5000);  // Then every 5 seconds

When the customer's status changes to 'serving', polling is stopped:

if (data.status === 'serving') { clearInterval(statusInterval); }

This prevents unnecessary API calls after the customer has been called, and avoids the position counter flickering back to 0 after being served.

PHASE 6: DEPLOYMENT

Deployment is the process of making the application accessible on the internet from any device. The project was deployed twice — first to Railway, then migrated to Render.

6.1 Railway (Initial Deployment)

Railway was the first deployment platform chosen for its simplicity: connect GitHub repository, click deploy, get a URL. The process:

- Created a Procfile with the start command: web: python app.py

- Updated app.py to read the PORT environment variable: port = int(os.environ.get('PORT', 5000))

- Set host='0.0.0.0' so Flask accepts connections from outside localhost

- Connected GitHub repository; Railway auto-deployed on every git push

Railway worked perfectly for 3 days until the free trial ($5 credit) was exhausted mid-project. All deployments were paused and the app went offline.

6.2 Render (Final Deployment)

Render was chosen as the alternative because it offers a genuinely free tier with no credit card required. The migration process:

- Created a render.yaml configuration file

- Signed up to Render using GitHub OAuth

- Selected New Web Service and connected the queue-management-system repository

- Set start command to: flask run --host=0.0.0.0 --port=$PORT

- Render detected Python automatically and ran pip install -r requirements.txt

Key difference from Railway: Render's free tier spins down after 15 minutes of inactivity, causing a cold start delay of 30-60 seconds on first visit. This is acceptable for a demo but would require a paid plan in production.

The live URL after migration: https://queue-management-system-rzia.onrender.com

PHASE 7: UI/UX DESIGN — THE MERIDIAN THEME

The MERIDIAN dark theme was applied across all three pages in the final days of the project, transforming it from a functional prototype into a product that looks and feels like a real banking system.

7.1 Design Inspiration

The design was inspired by a Claude-generated concept called MERIDIAN — a fictional bank branch operations console with a dark navy aesthetic, cyan accents, monospace ticket codes, and a professional status bar. Three screenshots were shared showing an admin console, a customer kiosk, and a display wall.

The goal was not to copy the design exactly but to extract the key elements that made it look professional and apply them to the actual working application:

- Dark navy background: #090e18 for the body, #0d1520 for cards

- Cyan accent colour: #00e5cc for highlights, badges, and interactive elements

- Share Tech Mono font: Used for ticket codes (ACC-001) to evoke banking terminal displays

- Inter font: Clean, modern sans-serif for all UI text

- Status bar: ALL SYSTEMS NOMINAL · QUEUE ENGINE v1.0.0 · OPER. 09:00-17:00 at the bottom of every page

7.2 Light/Dark Mode Toggle

A toggle button was added to the topbar of every page. It works by:

- Adding or removing a .light-mode class on the document.body element

- All light mode overrides are defined in CSS under the .light-mode selector

- The preference is saved to localStorage so it persists across page refreshes

body.classList.toggle('light-mode');

localStorage.setItem('meridian-theme', isLight ? 'light' : 'dark');

Why this approach: Toggling a class on the body is the simplest and most maintainable way to implement a theme switch — no JavaScript needs to know about specific colours, only CSS does.

7.3 Browser Caching Issues

The most persistent technical problem throughout the UI phase was browser caching. When CSS was updated, the browser often continued serving the old version, making it look like changes had no effect.

Solutions applied:

- Hard refresh: Ctrl+Shift+R forces the browser to ignore cache and fetch all files fresh

- Cache busting: Adding ?v=12 to the CSS link URL forces a fresh download when the version number changes

- No-cache headers: Added to Flask responses: Cache-Control: no-cache, no-store, must-revalidate

- Incognito window: Opening the page in an incognito window has no cache, making it ideal for testing CSS changes

PHASE 8: COMPLETE FEATURE TIMELINE

This table documents every major feature added, the day it was built, and the reason it was added.

| Day / Date | Feature Added | Why It Was Added |
| --- | --- | --- |
| Day 1 | Git setup, Flask install, project structure, database.py, app.py skeleton, basic Flask routes | Foundation for everything. Cannot build without a working development environment and version control. |
| Day 2 | Customer page with Join button, live position tracking, CSS styling, auto-refresh every 5 seconds | First visible feature. Core user-facing functionality that demonstrates the concept immediately. |
| Day 3 | Staff dashboard with queue controls, Call Next, Close Queue, real-time queue list | Completes the two-sided system. The staff side was needed to test the full end-to-end flow. |
| Day 4 | Edge case testing, QR code, mobile access via local IP, Railway deployment, README updated | Quality assurance and first deployment. A working live URL is required for submission. |
| Day 5 | Customer form (name + service), multi-counter architecture, ticket codes (ACC-001), banking services dropdown, display board, analytics dashboard | Transformed from a prototype to a real product. Multi-counter matches real bank branches. Ticket codes make the display professional. |
| Day 6 | MERIDIAN dark theme across all pages, kiosk service cards, staff dashboard redesign, light/dark mode toggle, name validation, counters in row layout | Visual polish is an evaluation criterion. MERIDIAN branding makes the app look like a real banking product. |
| Day 7 | Smart counter auto-assignment, real average wait time calculation, service distribution chart, Railway → Render migration, final testing | Final feature additions that add genuine product value. Migration needed after Railway trial expired. |

PHASE 9: BUGS ENCOUNTERED AND HOW THEY WERE FIXED

Every bug encountered during development is documented here with its root cause and solution. These are valuable learning moments.

| Bug | Root Cause | Solution |
| --- | --- | --- |
| SyntaxError: Non-UTF-8 code | PowerShell New-Item creates files in UTF-16 encoding by default | Re-save each file as UTF-8 using VS Code's encoding selector in the bottom-right corner |
| UnicodeDecodeError on Flask startup | Template HTML files were UTF-16; Flask/Jinja2 expects UTF-8 | Re-save all template files as UTF-8 |
| 'table customers has no column named customer_name' | The old queue.db existed with the old schema; init_db() does not alter existing tables | Delete queue.db and restart Flask to recreate the database with the new schema |
| CSS changes not reflecting in browser | Browser cache serving old stylesheet | Hard refresh (Ctrl+Shift+R), add ?v=N cache-busting to CSS link, or use incognito window |
| 'Failed to create counter' then counter appears anyway | The success handler referenced a DOM element that no longer existed, causing a JavaScript crash after a successful API call | Remove the reference to the deleted element in the .then() success handler |
| QR code not showing | JavaScript QR libraries fail when the target div is hidden (display:none); external QR APIs were blocked | Generate QR code server-side using Python qrcode library, return as base64 PNG |
| service_breakdown missing from /api/analytics | The data was queried correctly but the return jsonify() dict was missing the key | Add 'service_breakdown': [...] to the return statement |
| Smart auto-assignment SQL error | The JOIN query was missing the service filter parameter (?) placeholder | Add service as a parameter to the SQL query and pass it correctly |
| Display wall not updating after app.py changes | Flask was still running old code from before the edit | Stop Flask (Ctrl+C) and restart to load the updated code |
| Railway deployments stopped | Free trial credit ($5) exhausted after 3 days | Migrated to Render.com free tier which has no credit requirement |

PHASE 10: KEY TECHNICAL LESSONS LEARNED

10.1 Always check file encoding on Windows

Windows uses UTF-16 by default for many file operations. Python, Flask, and browsers expect UTF-8. Always check the bottom-right corner of VS Code for the encoding indicator before writing code into a new file. This single issue caused multiple hours of debugging at the start of the project.

10.2 Delete the database when the schema changes

SQLite's CREATE TABLE IF NOT EXISTS only creates a table if it does not exist — it does not update existing tables to add new columns. Whenever a column was added to the schema, the entire queue.db file had to be deleted and Flask restarted to create the tables fresh. In production, this is handled by database migration tools like Alembic.

10.3 Test APIs before building the UI

Every API endpoint was tested directly in the browser (for GET requests) or via PowerShell (for POST requests) before connecting the frontend. This meant that when the UI was not working, the problem was always in the JavaScript — never the backend — making debugging much faster.

10.4 Browser cache is your enemy during CSS development

Add a version query string (?v=N) to every CSS and JS link during development. Increment the number every time you make a change. This forces the browser to download the file fresh rather than using the cached version. Alternatively, use Chrome DevTools → Network tab → Disable cache (only while DevTools is open).

10.5 JavaScript errors in success handlers are silent failures

The 'Failed to create counter' bug was particularly tricky because the counter was actually being created successfully. The fetch() call worked, the database was updated, but the .then() success handler crashed trying to access a DOM element that had been removed. The counter then appeared on the next auto-refresh cycle. The lesson: always check the browser console (F12) for JavaScript errors, even when things appear to be working.

10.6 Server-side is more reliable than client-side for dependencies

Three different client-side QR code approaches failed before the server-side Python approach worked first time. Whenever possible, use server-side solutions for features that depend on specific libraries — the server environment is controlled and consistent, unlike the browser environment.

10.7 SQL JOINs need careful thought

The smart auto-assignment query used a LEFT JOIN to include counters with zero customers. A regular (INNER) JOIN would have excluded empty counters from the results, meaning the system would never assign customers to a fresh, empty counter. Always think about what happens with zero-row cases when writing JOIN queries.

FINAL SUMMARY

MERIDIAN was built from scratch in 7 days by one developer with no prior experience in web deployment, multi-page Flask applications, or professional UI design. The project grew from a simple queue button to a fully featured banking operations system with three distinct interfaces, nine API endpoints, real-time updates, smart auto-assignment, and a professional dark theme.

The most important thing this project demonstrated is that software development is iterative. Nothing was designed perfectly from the start — every feature was built, tested, broken, fixed, and improved. The database schema changed three times. The display wall was rewritten six times. The QR code alone required four different approaches before working.

That process — of building, breaking, understanding why, and fixing it better the second time — is exactly what software engineering is.

| Metric | Count |
| --- | --- |
| Total API endpoints | 13 |
| Total HTML pages | 3 |
| Total JavaScript files | 2 (+ inline scripts per page) |
| Database tables | 3 (counters, services, customers) |
| Git commits | 15+ |
| Deployment platforms used | 2 (Railway → Render) |
| CSS rewrites of display wall | 6 |
| QR code approaches attempted | 4 |
| Bugs documented and fixed | 10 |
| Days to build | 7 |

Ibrahim Mohammad  |  Computer Science, APU / De Montfort University  |  ibrahimohammad2006@gmail.com  |  +60 14-215 6613